OPEN ITEMS RESOLUTION

Section 17 — All Items Resolved

Supplement to Spec v3.0  ·  March 2026  ·  Stonefield Capital (Internal)

✓  All 8 open items from Section 17 of Spec v3.0 are now resolved. This document records the decisions and their direct impact on the build. Claude Code can proceed with Phase 1.

# Resolution Summary

| # | Item | Decision | Status |
| --- | --- | --- | --- |
| 1 | Features in v1 | DRIP only — no withholding tax, no one-time distributions, no KYC fields | ✓ Resolved |
| 2 | Slack workspace & channels | stonefieldcapital.slack.com · #105-fund (create before setup) | ✓ Resolved |
| 3 | Stonefield logo | PNG provided — high-res, ready for PDF embedding | ✓ Resolved |
| 4 | MA export format | Excel (.xlsx), 11 columns, 4 transaction types — full schema documented below | ✓ Resolved |
| 5 | Go-live month | April 2026 — March 2026 is the last month processed in Mortgage Automator | ✓ Resolved |
| 6 | Bank & PAD submission | TD Bank — file submitted via TD online banking portal | ✓ Resolved |
| 7 | Email provider | Resend (recommended — generous free tier, excellent Next.js integration) | ✓ Resolved |
| 8 | Hosting | Vercel (frontend) + Supabase Cloud (database, auth, storage) | ✓ Resolved |

# Item 1 — Features in v1

✓  Decision: DRIP only. All other optional features excluded from v1.

| Feature | In v1? | Notes |
| --- | --- | --- |
| DRIP (reinvest interest as units) | ✓ YES | Per-account toggle. Interest Payable → Investor Capital instead of Cash. |
| Withholding tax per investor | ✗ NO | Excluded from v1. Simple to add in v2 — tax_rate field on investment_accounts. |
| One-time special distributions | ✗ NO | Excluded from v1. |
| Compliance / KYC fields | ✗ NO | Excluded from v1. Notes field on investor profile handles ad-hoc needs. |

Schema Impact

- investment_accounts table: drip_enabled BOOLEAN NOT NULL DEFAULT false

- No withholding_tax_rate column needed in v1 — add in v2 migration

- No one_time_distributions table needed in v1

# Item 2 — Slack Workspace & Channels

✓  Workspace: stonefieldcapital.slack.com

| Channel | Purpose | Action Required |
| --- | --- | --- |
| #105-fund | All fund ops alerts, transaction confirmations, PAD notifications, month close events, reconciliation results | CREATE this channel before n8n setup |
| #105-fund-alerts | High-priority alerts only: large transactions >$500k, month unlocked, PAD voided, balance reaches $0, reconciliation discrepancies | CREATE this channel before n8n setup |

ℹ  The spec previously referenced #fund-ops and #fund-alerts. These are now renamed to #105-fund and #105-fund-alerts to match Stonefield's naming convention. Update all Slack command references in the build accordingly.

# Item 3 — Stonefield Capital Logo

✓  Logo received: Stonefield_Capital_Logo_Large.png — high-resolution PNG, ready for use.

| Usage | Format | Notes |
| --- | --- | --- |
| Investor statement PDF header | PNG embedded | Top-left of page 1. Scale to ~180px height. |
| Web app navbar / login page | PNG or convert to SVG | Use on white background — logo has white bg, ensure contrast on dark nav. |
| Email header (deposit notifications) | PNG embedded in HTML email | Inline as base64 or hosted on Supabase Storage CDN. |

Brand Colours (extracted from logo)

- Primary blue: #4F6EF7 (STONEFIELD bars + CAPITAL text)

- Primary black: #1A1A1A (STONEFIELD wordmark)

- Background: white (#FFFFFF)

# Item 4 — Mortgage Automator Export Format

✓  Format confirmed: Excel (.xlsx) — single sheet, 11 columns, 110 transaction rows (March 2026 sample).

## 4.1 Column Schema

| Column | Field Name | Type | Sample Value |
| --- | --- | --- | --- |
| A | Date | Date | 2026-3-1 |
| B | Cert | Text / Null | '105', '043', null — certificate/account reference number |
| C | Class | Text | 'E (10)', 'G (9.35)', 'B (11)' — class name + rate in brackets |
| D | Investor | Text | Individual investor name (e.g. 'Marvin Steinfeld') |
| E | Investment Account | Text | Account legal name (e.g. '1831883 Ontario Ltd', 'Ian Serota') |
| F | Description | Text | Transaction type — see §4.2 |
| G | Amount | Number | Signed decimal — positive for credits, negative for debits |
| H | Investor Ending Balance | Number | Running balance for this investor account after transaction |
| I | Investor Ending Share | Text | Same as H but formatted as string with 4 decimal places |
| J | Fund Ending Balance | Number | Running fund-level AUM after transaction |
| K | Fund Ending Share | Text | Same as J but formatted as string |

## 4.2 Transaction Types in Export

| MA Description | Maps To (New System) | Notes |
| --- | --- | --- |
| Interest Distribution | Interest Accrual | Posted on 1st of month. Always positive. Adds to investor balance. |
| Interest Payout | Interest Payout (PAD) | Posted on 1st of month. Always negative. Depletes investor balance. |
| Deposits | Deposit | Positive amount. Can be any date within month. |
| Redemption | Redemption | Negative amount. Can be any date within month. |

## 4.3 Share Classes Found in Export

The following classes appear in the March 2026 export — more classes than previously known:

| Class Code | Annual Rate | Class Code | Annual Rate |
| --- | --- | --- | --- |
| B | 11.00% | M | 7.25% |
| E | 10.00% | N | 7.00% |
| G | 9.35% | O | 6.79% |
| H | 9.00% | P | 8.25% |
| I | 8.50% | S | 9.25% |
| J | 8.00% | — | — |
| L | 7.50% | — | — |

⚠  Classes N (7%), O (6.79%), P (8.25%), and S (9.25%) were not in the original spec. These must be seeded into the share_classes table at migration. Confirm with the team if any of these are inactive.

## 4.4 Key Observations for Migration

- 55 unique investors, 57 unique investment accounts in the March 2026 data

- The 'Cert' column (column B) maps to the system account ID — some are null, these will need auto-generated IDs

- Class rate is embedded in the class name string (e.g. 'E (10)') — parser must extract the rate

- Interest Distribution + Interest Payout always appear as a pair on the same date for cash-payout accounts

- DRIP accounts: Interest Distribution appears but no corresponding Interest Payout

- Investor Ending Balance after Interest Distribution − after Interest Payout = net DRIP amount retained

- Fund Ending Balance column gives us the running AUM — useful for seeding monthly_fund_stats

## 4.5 Migration Approach

- Step 1: Export all available months from Mortgage Automator (request full history export, not just 2026)

- Step 2: Run migration script — parse each row, resolve investor → account → class → transaction type

- Step 3: Seed share_classes table with all 12 classes found, rates extracted from class name strings

- Step 4: Seed investors and investment_accounts from unique Investor + Investment Account combinations

- Step 5: Import all historical transactions as archived read-only records (prior to April 2026)

- Step 6: Compute and store opening balances as of April 1, 2026 (= last Investor Ending Balance per account in March data)

- Step 7: Seed monthly_fund_stats for all historical months from Fund Ending Balance column

# Item 5 — Go-Live Month

✓  Go-live: April 2026. March 2026 is the final month processed in Mortgage Automator.

| Date | Milestone |
| --- | --- |
| March 2026 (current) | Last month fully processed in Mortgage Automator. Export all data after March close. |
| April 1, 2026 | Opening balances loaded into new system from March 31 Mortgage Automator closing balances. |
| April 2026 | First month processed entirely in new system. Mortgage Automator fund module in parallel read-only. |
| April 30, 2026 | Run reconciliation: compare April closing balances in new system vs. Mortgage Automator. |
| May 2026 | If April reconciliation is clean: Mortgage Automator fund module retired. New system only. |
| May 2026 (fallback) | If April has discrepancies: resolve, run May in parallel, reconcile again before full cutover. |

⚠  April 2026 is very close. Phase 1–4 of the build (schema, transactions, calc engine, PAD) must be complete and tested before April 1. This is an aggressive timeline — prioritise the calc engine and PAD generation above all else.

# Item 6 — Bank & PAD Submission

✓  Bank: TD Bank. PAD file submitted via TD Business Online Banking portal.

- File format: CPA 005 standard — already specced in §9 of Spec v3.0

- Submission: admin downloads .TXT file from new system, logs into TD Business Online, uploads file

- TD Bank CPA 005 requirements: standard format, no known deviations from the provided MIC0018.TXT sample

- Recommendation: test with a small batch (2–3 payees) before first full production run

- TD reference: the originator ID in the PAD header is '10590339 Canada' — preserve this exactly

# Item 7 — Email Provider

✓  Decision: Resend. Best Next.js integration, generous free tier (3,000 emails/month), simple API.

- Package: resend npm package — install in Next.js project

- From address: configure as noreply@stonefieldcapital.ca (requires DNS verification)

- Use case: deposit notification emails only in v1 — ~59 emails per month maximum

- Free tier: 3,000 emails/month, 100/day — well within requirements

- Setup: create Resend account, verify stonefieldcapital.ca domain, add API key to Vercel env vars

# Item 8 — Hosting

✓  Decision: Vercel (frontend) + Supabase Cloud (database, auth, storage).

| Service | Provider | Tier | Est. Monthly Cost |
| --- | --- | --- | --- |
| Frontend hosting | Vercel | Pro ($20/mo) — needed for team access + custom domain | ~$20 |
| Database + Auth | Supabase | Pro ($25/mo) — needed for daily backups + 8GB storage | ~$25 |
| File storage | Supabase Storage | Included in Pro tier — PAD files, PDFs, logos | $0 |
| Workflow automation | n8n Cloud | Starter ($20/mo) — Slack bot + email workflows | ~$20 |
| Email | Resend | Free tier — up to 3,000 emails/month | $0 |
| Total | — | — | ~$65/month |

ℹ  $65/month vs. Mortgage Automator fund module pricing. Supabase Pro includes point-in-time recovery and daily backups — important for a financial system.

# What Claude Code Needs to Start Phase 1

All blockers are resolved. Hand Claude Code the following in order:

- 1. Spec v3.0 (main spec document)

- 2. Reports Addendum (this supplement)

- 3. This Open Items Resolution document

- 4. The MIC0018.TXT PAD sample file

- 5. The Stonefield Capital logo PNG

- 6. The Mortgage Automator Excel export (for migration script reference)

Phase 1 Prompt for Claude Code

Build Phase 1 of the MIC Fund Management Platform per the attached spec. Use Next.js 14, Supabase (PostgreSQL), and Supabase Auth (Google OAuth + email/password). 
Requirements:
- Soft deletes on ALL tables (deleted_at, deleted_by columns)
- Immutable audit_log table written by DB trigger on every write — no application bypass possible
- Row Level Security on all tables — closed months must reject writes at DB layer
- Share class rate history table (rates never overwritten, effective_from dates)
- Account class assignment history table (start_date, end_date per assignment)
- Seed share_classes with all 12 classes: B(11%), E(10%), G(9.35%), H(9%), I(8.5%), J(8%), L(7.5%), M(7.25%), N(7%), O(6.79%), P(8.25%), S(9.25%)
Deliver: working Supabase schema with RLS, Next.js project scaffold with auth, and investor + investment account CRUD UI (web, mobile-responsive).

Stonefield Capital  ·  Open Items Resolution  ·  March 2026  ·  Internal & Confidential